## Slide 1: Agile Methodology – Detailed Overview Topics Covered:
Agile Methodology
Epic, Feature, Story, Subtask
Sprint & Sprint Planning
Backlog Refinement
Retrospective

## Slide 2: What is Agile Methodology?
Agile is a software development approach where work is done in small steps and
delivered frequently.
Key Points:
Focuses on customer satisfaction
Accepts changing requirements
Delivers working software quickly
Encourages team collaboration
Real-Time Example:
A shopping app is developed step by step:
First: Login
Second: Product list
Third: Payment
Fourth: Order tracking

## Slide 3: Why Agile is Used?
Traditional methods deliver software at the end, but Agile delivers continuously.
Benefits:
Faster delivery
Easy to handle changes
Better quality
Regular feedback
Reduced risk

## Slide 4: What is an Epic?
An Epic is a large business requirement that is too big to complete in one sprint.
Example:
Epic: Online Food Delivery App
Why Epic?
Helps organize large work
Broken into smaller features

## Slide 5: What is a Feature?
A Feature is an important function of an application that helps users perform a specific task.
Example (Food App):
User Login
Restaurant Search
Order Food
Payment System

## Slide 6: What is a User Story?
A User Story is a small requirement written from the user’s perspective.
Story Format:
As a user, I want ___ so that ___.
Example:
As a user, I want to search restaurants so that I can choose food easily.

## Slide 7: What is a Subtask?
A Subtask is a small piece of work done to finish a user story.
Example (Login Story):
Create login page
Check user password
Connect to server
Test login feature

## Slide 8: What is a Sprint?
A Sprint is a fixed time box during which the team completes selected stories.
Sprint Duration:
Usually 1 or 2 weeks
Goal:
Deliver working software
Sprint Example
Sprint Duration: 2 weeks
Sprint Goal:
Complete Login and OTP verification
Sprint Output:
User can log in successfully

## Slide 9: What is Sprint Planning?
Sprint Planning is a meeting where the team decides:
Which stories to work on
How much work can be completed
Example:-
In 2 weeks, the team will complete the Login and Signup features so users can start using the app.

## Slide 10: What is Product Backlog?
Product Backlog is a prioritized list of all requirements.
Contains:
Epics
Features
Stories

## Slide 11: What is Backlog Refinement?
Backlog Refinement is the process of reviewing and improving backlog items.
Backlog Refinement Example
Before Refinement:
“User Profile”
After Refinement:
View profile
Edit profile
Change password
Upload photo

## Slide 12: What is Retrospective? and Retrospective Discussion Points
A Retrospective is a meeting held after sprint completion.
Purpose:
Improve the team’s working process
What went well?
What didn’t go well?
What can be improved?
Example:
Good: Stories completed on time
Issue: Testing delay
Action: Start testing earlier

## Slide 13: Conclusion
Agile helps teams:
Deliver faster
Improve quality
Work collaboratively

## Slide 14: Thank You
Questions?